ONE WITH AI HACKATHON  —  TECHNICAL PRD

EV Hacks

Nigeria's Missing EV Intelligence Layer

Problems 1 + 4 + 10  →  Submitted under Problem 4

| THE TEAM Koded — Frontend & Map Taofeek — Backend & API Fluxx — AI & Data Semilore — Cloud / AWS | OWNER KEY [KODED] = Frontend (Koded) [TAOFEEK] = Backend (Taofeek) [FLUXX] = AI & Data (Fluxx) [SEMILORE] = Cloud AWS (Semilore) |
| --- | --- |

# 0. Five Non-Negotiables (Read at Kickoff)

Say these out loud at 9:00 AM before any code is written.

1 Lock the API contract in Hour 1 Taofeek drafts the JSON shapes for every endpoint. Everyone else keys off it. Nothing moves until this is signed off by all four.

2 Stub first Every lane works against mock data that matches the contract. Nobody waits on anyone. Taofeek returns hardcoded data; Koded consumes it; Fluxx sends fake scores. Replace with real data behind the interface.

3 Build the demo path before anything else Map → click hot zone → ROI form → generate brief → export. That five-click sequence is the only thing that matters. Everything else is optional.

4 Feature freeze at 6:30 PM No new features after 6:30. Record the demo before something breaks. Polish only.

5 Integration checkpoints at 1 PM, 4 PM, 6:30 PM At each checkpoint, wire the lanes together and find breakage early. A contract mismatch at 1 PM takes 10 minutes to fix. At 8 PM it kills the demo.

# 1. The API Contract — Hour 1 Freeze

CRITICAL This section is the source of truth for all inter-lane communication. Once agreed at 9:45 AM, no shape changes without a 60-second all-team shout. Taofeek owns this doc. Everyone else reads it before writing a single line.

## Base URL

Development: http://localhost:8000/api/v1 Production: https://api.evhacks.ng/api/v1 (Semilore provisions this on EC2/ALB) All responses: Content-Type: application/json Auth header: Authorization: Bearer <token> (Cognito JWT — optional for hackathon) Error envelope: { "error": true, "message": "...", "code": "ERR_CODE" }

## Shared Types (Agreed Shapes)

These shapes appear in multiple endpoints. Define them once, reference by name.

### ZoneFeature

{ "zone_id": "string — unique LGA/zone identifier e.g. 'lagos_lekki_1'", "name": "string — display name e.g. 'Lekki Phase 1'", "geometry": "GeoJSON Polygon — zone boundary", "centroid": { "lat": float, "lng": float }, "demand_score": float, // 0.0 – 100.0 (composite AI score) "tier": "string — 'hot' ¦ 'warm' ¦ 'cold'", "pop_density": float, // persons per km² "poi_count": integer, // commercial POIs within zone "ev_traffic": float, // normalised EV trip density "station_count": integer // existing chargers in zone }

### ROIResult

{ "location": { "lat": float, "lng": float, "name": "string" }, "station_type": "string — 'ac_level2' ¦ 'dc_fast'", "num_ports": integer, "capex_ngn": float, "opex_monthly_ngn": float, "scenarios": { "conservative": { "daily_sessions_per_port": float, "avg_revenue_per_session_ngn": float, "monthly_gross_ngn": float, "monthly_net_ngn": float, "payback_months": float, "roi_12m_pct": float }, "base": { /* same shape */ }, "optimistic": { /* same shape */ } }, "demand_score": float, "competitor_count": integer, "recommendation": "string — one-sentence plain-English summary" }

### StationRecord

{ "station_id": "string", "name": "string", "operator": "string", "lat": float, "lng": float, "type": "string — 'ac_level2' ¦ 'dc_fast' ¦ 'swap'", "ports": integer, "status": "string — 'available' ¦ 'busy' ¦ 'offline'", "utilisation": float, // 0.0 – 1.0 "last_seen": "ISO8601 timestamp" }

### AIBriefResult

{ "brief_id": "string — UUID", "zone_id": "string", "generated_at": "ISO8601 timestamp", "headline": "string — one punchy sentence for the investor", "summary": "string — 2–3 paragraph narrative (markdown-safe)", "key_metrics": [ { "label": "string", "value": "string" } ], // 4–6 items "risk_factors": [ "string" ], // 2–3 bullets "recommendation": "string — clear go/no-go with reasoning" }

# 2. Backend & API  —  Taofeek

Stack Django 4.x + Django REST Framework + PostgreSQL 15 + PostGIS 3.x + Celery + Redis. Running on EC2 (Semilore provisions the instance and RDS). Taofeek owns all endpoint logic, schema, and the ROI calculation engine.

## 2.1  Database Schema

### Table: zones

zone_id VARCHAR(80) PRIMARY KEY name VARCHAR(200) NOT NULL geometry GEOMETRY(Polygon, 4326) NOT NULL -- PostGIS centroid GEOMETRY(Point, 4326) demand_score NUMERIC(5,2) DEFAULT 0 tier VARCHAR(10) DEFAULT 'cold' pop_density NUMERIC(12,2) poi_count INTEGER DEFAULT 0 ev_traffic NUMERIC(8,4) DEFAULT 0 station_count INTEGER DEFAULT 0 updated_at TIMESTAMPTZ DEFAULT NOW()

### Table: stations

station_id UUID PRIMARY KEY DEFAULT gen_random_uuid() name VARCHAR(200) operator VARCHAR(200) location GEOMETRY(Point, 4326) NOT NULL station_type VARCHAR(20) CHECK (station_type IN ('ac_level2','dc_fast','swap')) num_ports INTEGER DEFAULT 1 status VARCHAR(20) DEFAULT 'available' utilisation NUMERIC(4,3) DEFAULT 0 last_seen TIMESTAMPTZ DEFAULT NOW() created_at TIMESTAMPTZ DEFAULT NOW()

### Table: mobility_pings

ping_id UUID PRIMARY KEY DEFAULT gen_random_uuid() session_id UUID NOT NULL location GEOMETRY(Point, 4326) NOT NULL speed_kmh NUMERIC(6,2) recorded_at TIMESTAMPTZ NOT NULL zone_id VARCHAR(80) REFERENCES zones(zone_id)

### Table: roi_cache

cache_id UUID PRIMARY KEY DEFAULT gen_random_uuid() input_hash VARCHAR(64) UNIQUE NOT NULL -- SHA256 of input params result_json JSONB NOT NULL created_at TIMESTAMPTZ DEFAULT NOW() expires_at TIMESTAMPTZ

## 2.2  Endpoint Specifications

### Zones

GET /zones/ Returns all zone polygons with demand scores. Used by Koded to render the heat map. RESPONSE { "count": integer, "zones": [ ZoneFeature, ... ] }

GET /zones/{zone_id}/ Returns a single zone with full feature breakdown. Called when user clicks a zone on the map. RESPONSE ZoneFeature (full object including all fields)

GET /zones/bbox/ Returns zones intersecting a map bounding box. Used for progressive loading as the user pans. REQUEST ?sw_lat=float &sw_lng=float &ne_lat=float &ne_lng=float RESPONSE { "zones": [ ZoneFeature, ... ] }

### Stations

GET /stations/ All stations with live status. Koded renders these as map pins. REQUEST ?lat=float &lng=float &radius_km=float (optional — filter by proximity) ?type=ac_level2¦dc_fast¦swap (optional — filter by type) ?status=available¦busy¦offline (optional — filter by status) RESPONSE { "count": integer, "stations": [ StationRecord, ... ] }

POST /stations/report/ Driver or operator reports a station status change. Crowdsourced status updates. REQUEST { "station_id": "string", "status": "available ¦ busy ¦ offline", "reporter_type": "driver ¦ operator", "note": "string (optional)" } RESPONSE { "success": true, "station_id": "string", "new_status": "string" }

### ROI Engine

POST /roi/calculate/ Core ROI calculation. Takes location + station config, returns three financial scenarios. This is DETERMINISTIC math — no AI call needed. Taofeek owns the formula. REQUEST { "lat": float, "lng": float, "zone_id": "string (optional — if clicking from map)", "station_type": "ac_level2 ¦ dc_fast", "num_ports": integer, "capex_ngn": float, "opex_monthly_ngn": float, "target_segment": "commercial ¦ private ¦ mixed" } RESPONSE ROIResult (full object with all three scenarios) Note: Cache results by SHA256(input params) in roi_cache table. Same inputs = instant response.

GET /roi/compare/ Compare ROI across multiple locations side by side. Investor planning view. REQUEST ?zone_ids=zone_a,zone_b,zone_c &station_type=dc_fast &num_ports=4 &capex_ngn=12000000 &opex_monthly_ngn=450000 &target_segment=mixed RESPONSE { "comparisons": [ ROIResult, ROIResult, ROIResult ] }

### Mobility Data

POST /mobility/ping/ Ingest a GPS ping from the driver PWA. Lightweight — validate, tag with zone_id, write to Kinesis (Semilore) or direct to DB for hackathon. REQUEST { "session_id": "UUID", "lat": float, "lng": float, "speed_kmh": float, "recorded_at": "ISO8601" } RESPONSE { "success": true, "zone_id": "string ¦ null" }

GET /mobility/heatmap/ Returns aggregated ping density as a GeoJSON FeatureCollection. Koded renders this as the mobility overlay layer. REQUEST ?hours=24 (default) ¦ 168 (7 days) RESPONSE { "type": "FeatureCollection", "features": [ { "type": "Feature", "geometry": { "type": "Point", "coordinates": [lng, lat] }, "properties": { "weight": float } }, ... ] }

### AI Brief (Proxy Endpoint)

POST /brief/generate/ Backend proxies this to Fluxx's LLM service. Backend does NOT call the LLM directly — it forwards the ROI result and zone data to Fluxx's endpoint, then returns the result. Decouples Fluxx from frontend CORS issues. REQUEST { "zone_id": "string", "roi_result": ROIResult (full object) } RESPONSE AIBriefResult Note: Fluxx exposes POST /internal/brief/generate/ on the same server. Taofeek calls that internally.

# 3. ROI Calculation Logic  —  Taofeek

This is deterministic Python math, not ML. Taofeek owns this. Write it as a pure function — easy to test, easy to unit test.

## 3.1  Base Rate Lookup Table

Sessions per port per day by segment and station type. These are empirical starting points based on Nigerian market research from the EV Hacks PRD.

| Segment | AC Level 2 (base) | DC Fast (base) |
| --- | --- | --- |
| commercial (e-bikes/tricycles) | 12 | 16 |
| private (cars) | 6 | 9 |
| mixed | 9 | 12 |

## 3.2  Demand Multiplier

Zone demand score (0–100) modifies base session rate.

demand_multiplier = 0.6 + (demand_score / 100) * 0.8 # Range: 0.6x (score=0) to 1.4x (score=100) # Mid (score=50) → 1.0x (no change)

## 3.3  Competition Penalty

Each competing station within 1km radius reduces projected demand.

competition_factor = max(0.5, 1.0 - (competitor_count * 0.1)) # 0 competitors → 1.0x (no penalty) # 3 competitors → 0.7x # 5+ competitors → capped at 0.5x

## 3.4  Revenue per Session

| Segment | AC Level 2 per session | DC Fast per session |
| --- | --- | --- |
| commercial | ₦600 | ₦800 |
| private | ₦2,000 | ₦3,500 |
| mixed | ₦1,200 | ₦2,000 |

## 3.5  Scenario Variance

conservative: sessions *= 0.70, revenue_per_session *= 0.90 base: sessions *= 1.00, revenue_per_session *= 1.00 optimistic: sessions *= 1.35, revenue_per_session *= 1.15

## 3.6  Final Calculations

adjusted_sessions = base_rate * demand_multiplier * competition_factor monthly_gross = adjusted_sessions * num_ports * rev_per_session * 30 monthly_net = monthly_gross - opex_monthly_ngn payback_months = capex_ngn / monthly_net (if monthly_net > 0 else None) roi_12m_pct = ((monthly_net * 12 - capex_ngn) / capex_ngn) * 100

# 4. Frontend & Map  —  Koded

Stack React 18 + Vite + Mapbox GL JS + TailwindCSS. Hosted on AWS Amplify (Semilore provisions). Three main views — all on a single-page app with tab/panel switching. This screen IS the demo.

## 4.1  Page Map

| Route / View | What It Is | Key Components |
| --- | --- | --- |
| / (Map View) | Full-screen Mapbox map — the main product screen | DemandHeatLayer, StationPins, ZonePanel, MobilityToggle |
| /roi (ROI Tool) | ROI scenario calculator — slides in as right panel | ROIForm, ScenarioTable, CompareView |
| /brief (AI Brief) | Generated investor brief — modal or full page | BriefDisplay, ExportButton |
| /driver (Driver PWA) | Simple station finder for EV drivers | NearbyList, StationCard, ReportButton |

## 4.2  View 1  —  Map View  (The Demo Screen)

This is what judges see first. It must load fast, look sharp, and be immediately intuitive.

### Components

- MapContainer — full viewport Mapbox GL map, centred on Lagos (6.5244° N, 3.3792° E), zoom 11

- DemandHeatLayer — choropleth fill layer, colours zones by tier: hot (#16A34A), warm (#D97706), cold (#6B7280)

- StationPins — circle markers from GET /stations/. Green = available, amber = busy, red = offline

- MobilityToggle — toggle button top-right. Switches on GET /mobility/heatmap/ as a heatmap layer over the map

- ZonePanel — slides in from right when a zone is clicked. Shows zone name, demand score, tier badge, key stats, and two CTA buttons: "Calculate ROI" and "Generate Brief"

- NavBar — top bar: logo, "Map", "Driver View" tabs, Settings icon

### Interactions

- User lands on map. Zones render with colour tiers. Station pins visible.

- User clicks "Show Mobility Data" toggle. Heatmap layer fades in showing EV trip density.

- User clicks a hot zone. ZonePanel slides in from right with zone stats.

- User clicks "Calculate ROI". Map shifts left. ROI panel renders on right (View 2).

## 4.3  View 2  —  ROI Panel

### Components

- ROIForm — inputs: station type (radio), num ports (1/2/4/6 selector), capex (NGN input), opex/month (NGN input), target segment (radio)

- Zone is pre-filled from the map click — user should not have to re-enter location

- CalculateButton — calls POST /roi/calculate/. Shows loading spinner.

- ScenarioTable — three columns (Conservative / Base / Optimistic). Rows: daily sessions/port, revenue/session, monthly gross, monthly net, payback period, 12m ROI.

- Green highlight on the Base column by default

- CompareButton — lets user pin this result and click another zone to compare side by side

- GenerateBriefButton — appears below the table after calculation. Calls POST /brief/generate/ via backend proxy.

## 4.4  View 3  —  AI Brief Modal

### Components

- BriefModal — slides up as an overlay. Has close (X) button.

- Headline — large bold text, the one-sentence investor hook

- SummaryBody — 2–3 paragraphs, rendered as markdown (use react-markdown)

- KeyMetrics — horizontal card row: 4–6 labelled metric chips (demand score, est. revenue, payback, etc.)

- RiskFactors — amber callout box with 2–3 bullet risks

- Recommendation — green callout box with go/no-go statement

- ExportButton — downloads a PDF version (use window.print() + a print stylesheet for hackathon; or jsPDF if time allows)

## 4.5  View 4  —  Driver PWA

Simple, minimal. A driver opens this on their phone to find a nearby working charger. This is NOT the demo screen — build it last if time allows.

- LocationDetect — requests GPS, calls GET /stations/?lat=&lng=&radius_km=3

- NearbyList — sorted by distance. Each card shows name, type, ports, status badge, distance.

- StationCard — taps open a bottom sheet with full details + ReportButton

- ReportButton — calls POST /stations/report/ with a status selection

## 4.6  Stub Data for Hour 1

Koded builds against these hardcoded objects until Taofeek's endpoints are live.

// stubs/zones.js export const STUB_ZONES = [ { zone_id: "lagos_lekki_1", name: "Lekki Phase 1", centroid: { lat: 6.4281, lng: 3.4219 }, demand_score: 87.4, tier: "hot", pop_density: 4200, poi_count: 312, ev_traffic: 0.78, station_count: 2 }, { zone_id: "lagos_yaba_1", name: "Yaba", centroid: { lat: 6.5059, lng: 3.3742 }, demand_score: 74.1, tier: "hot", pop_density: 6800, poi_count: 521, ev_traffic: 0.61, station_count: 1 }, { zone_id: "lagos_ikeja_1", name: "Ikeja", centroid: { lat: 6.6018, lng: 3.3515 }, demand_score: 61.3, tier: "warm", pop_density: 3900, poi_count: 278, ev_traffic: 0.44, station_count: 3 }, ];

# 5. AI & Data  —  Fluxx

Stack Python data pipeline (pandas + geopandas) + OpenAI GPT-4o or Claude claude-sonnet-4-20250514 for the brief generation + GeoPandas + OSM Overpass API + WorldPop/NBS data. Fluxx owns the demand score computation and the LLM investor brief end to end.

## 5.1  Data Pipeline — What to Source

| Dataset | Source | Format | What Fluxx Extracts |
| --- | --- | --- | --- |
| Lagos zone polygons | GADM / OpenStreetMap (Overpass API) | GeoJSON | LGA/district boundaries → zones table |
| Population density | WorldPop (worldpop.org) or NBS Nigeria | Raster/CSV | Pop per km² per zone |
| Commercial POIs | OSM Overpass API | GeoJSON | Count of shops, fuel stations, markets per zone |
| Road network | OpenStreetMap | GeoJSON | Major road intersections per zone (traffic proxy) |
| Existing stations | Manual research + Qoray/NEV public data | CSV | Seed stations table |
| Synthetic mobility | Generated (see 5.2) | GeoJSON | Fake driver pings across Lagos |

## 5.2  Synthetic Mobility Data Generation

Since we have no real driver data yet, Fluxx generates 90 days of realistic Lagos EV mobility data.

### Generation Rules

- 500 simulated "driver" agents, each assigned a home zone and common destination zones

- Each agent generates 3–5 pings per day along realistic road-adjacent routes (use OSM road network as the route graph)

- Pings weighted toward peak hours: 7–9 AM and 5–8 PM

- Commercial agents (e-bike riders) generate more pings and follow arterial roads

- Private car agents cluster around Lekki, VI, Ikoyi, Magodo

- Output: GeoJSON FeatureCollection of ping points with session_id, recorded_at, speed_kmh

# Output shape for each ping feature { "type": "Feature", "geometry": { "type": "Point", "coordinates": [lng, lat] }, "properties": { "session_id": "uuid", "recorded_at": "2025-03-14T07:23:11Z", "speed_kmh": 34.2, "agent_type": "commercial ¦ private" } }

## 5.3  Demand Score Computation

Fluxx computes a demand_score (0–100) for each zone. This feeds the zones table and the ROI engine.

### Feature Weights

| Feature | Weight | Normalisation |
| --- | --- | --- |
| EV trip density (pings per km²) | 35% | Min-max across all zones |
| Population density | 25% | Min-max across all zones |
| POI count (commercial activity) | 20% | Min-max across all zones |
| Road intersection density | 10% | Min-max across all zones |
| Inverse of existing station count | 10% | 1 / (1 + station_count) |

demand_score = ( 0.35 * ev_traffic_norm + 0.25 * pop_density_norm + 0.20 * poi_count_norm + 0.10 * road_density_norm + 0.10 * gap_score_norm ) * 100 tier = "hot" if demand_score >= 70 else "warm" if demand_score >= 40 else "cold"

Fluxx writes these scores directly to the zones table via Django management command or a direct Postgres write. Taofeek confirms the write path at 9:45 AM.

## 5.4  LLM Investor Brief — Full Specification

What it does Given a zone's features + a full ROIResult object, the LLM generates a human-quality investor brief in the voice of a financial analyst. This is the most AI-forward feature on the platform.

### Fluxx Internal Endpoint

POST /internal/brief/generate/ Fluxx runs a small FastAPI service (or Django view) on the same server. Taofeek's backend calls this internally — never exposed to the frontend directly. REQUEST { "zone": ZoneFeature, "roi": ROIResult } RESPONSE AIBriefResult Note: Fluxx owns the prompt. Taofeek just forwards the payload and returns the response.

### System Prompt

You are a senior infrastructure investment analyst specialising in African emerging markets. You write clear, data-driven, concise investment briefs for private equity and development finance clients. Your tone is confident but not oversold. You always cite specific numbers. You flag risks honestly. You end with a clear recommendation. Respond ONLY with a JSON object matching this exact schema — no preamble, no markdown fences, no explanation: { "headline": "string (one punchy sentence, max 20 words)", "summary": "string (2–3 paragraphs, markdown-safe, newline separated)", "key_metrics": [{"label": "string", "value": "string"}], // exactly 5 items "risk_factors": ["string", "string", "string"], // exactly 3 items "recommendation": "string (1–2 sentences, go/no-go with clear reasoning)" }

### User Prompt Template

Generate an investor brief for the following EV charging station opportunity. LOCATION: {zone.name}, Lagos, Nigeria DEMAND SCORE: {zone.demand_score}/100 (tier: {zone.tier}) POPULATION DENSITY: {zone.pop_density} persons/km² COMMERCIAL POIs IN ZONE: {zone.poi_count} EXISTING CHARGING STATIONS: {zone.station_count} PROPOSED STATION: - Type: {roi.station_type} - Ports: {roi.num_ports} - Capital Expenditure: ₦{roi.capex_ngn:,} - Monthly Operating Cost: ₦{roi.opex_monthly_ngn:,} FINANCIAL PROJECTIONS (Base Case): - Daily sessions per port: {roi.scenarios.base.daily_sessions_per_port} - Revenue per session: ₦{roi.scenarios.base.avg_revenue_per_session_ngn:,} - Monthly gross revenue: ₦{roi.scenarios.base.monthly_gross_ngn:,} - Monthly net revenue: ₦{roi.scenarios.base.monthly_net_ngn:,} - Payback period: {roi.scenarios.base.payback_months:.1f} months - 12-month ROI: {roi.scenarios.base.roi_12m_pct:.1f}% Generate the JSON brief now.

### Parsing & Error Handling

- Strip any accidental markdown fences (```json ... ```) before parsing

- If JSON parse fails, retry once with a stricter prompt appended: "Return ONLY raw JSON, nothing else."

- If retry fails, return a fallback brief with a note: "AI generation failed — showing template brief"

- Log all LLM calls with latency and token count for the demo (shows AWS CloudWatch integration)

# 6. Cloud / AWS  —  Semilore

Role Semilore provisions and wires every AWS service. The team builds against localhost. At the 1 PM checkpoint, Semilore has the production environment live so integration can happen on real infra. Everything is defined in AWS CDK (TypeScript) for reproducibility.

## 6.1  Architecture Overview

| Layer | AWS Service | Purpose |
| --- | --- | --- |
| DNS / CDN | CloudFront + Route 53 | Fast delivery of the React app and map tiles across Nigeria |
| Frontend Hosting | AWS Amplify | Hosts the React/Vite build. Auto-deploy on git push. |
| API Layer | EC2 (t3.medium) + ALB | Runs the Django app. ALB handles HTTPS termination. |
| Database | Amazon RDS (PostgreSQL 15 + PostGIS) | Primary data store for zones, stations, sessions |
| Cache | Amazon ElastiCache (Redis) | ROI result cache, Django session cache, Celery broker |
| Streaming | Amazon Kinesis Data Streams | Ingests GPS pings from driver PWA at scale |
| Event Processing | AWS Lambda (Python 3.12) | Processes Kinesis records — tags with zone_id, writes to RDS |
| Object Storage | Amazon S3 | Stores synthetic mobility GeoJSON, exported PDFs, Glue data |
| ML Pipeline | Amazon SageMaker (optional) | Hosts demand scoring if Fluxx needs cloud compute for training |
| Monitoring | Amazon CloudWatch | Logs, metrics, alarms — show this in the demo |
| Auth | Amazon Cognito | User pools for operator/investor login (optional for hackathon) |
| Secrets | AWS Secrets Manager | DB credentials, OpenAI API key, Mapbox token |
| IaC | AWS CDK (TypeScript) | All infrastructure defined as code in /infra/ directory |

## 6.2  Priority Build Order (Semilore's 12-Hour Plan)

| Time | What Semilore Provisions | Dependency |
| --- | --- | --- |
| 9:00 – 10:00 | CDK project scaffold, VPC, RDS instance, EC2 instance, basic security groups | Everyone needs RDS URL by 10 AM |
| 10:00 – 11:00 | EC2: install dependencies (Python, Django, PostGIS), deploy Django from git, confirm /api/v1/zones/ returns 200 | Taofeek needs public EC2 IP |
| 11:00 – 12:00 | Amplify: connect repo, set build config, get frontend URL live (even showing blank map) | Koded needs Amplify URL |
| 12:00 – 1:00 | ElastiCache Redis, wire as Django cache backend + Celery broker | Taofeek needs Redis URL for ROI caching |
| 1:00 – 2:00 | Kinesis stream (1 shard), Lambda function for ping processing, test with sample event | Fluxx needs Kinesis stream ARN |
| 2:00 – 3:00 | S3 bucket: upload synthetic mobility GeoJSON, configure presigned URL for export | Fluxx needs S3 bucket name |
| 3:00 – 4:00 | CloudFront distribution in front of Amplify, set cache behaviours for map tiles | Koded needs CloudFront URL for demo |
| 4:00 – 5:00 | CloudWatch dashboard: 4 key widgets (API latency, error rate, Kinesis records/sec, RDS connections) | Demo needs this visible |
| 5:00 – 6:30 | Secrets Manager for API keys, final SSL cert on ALB, load test the demo path | Pre-freeze hardening |
| 6:30 – 9:00 | Monitor, fix any prod issues, support demo recording, assist with submission | Buffer |

## 6.3  CDK Stack Structure

/infra ├── bin/app.ts -- CDK app entry point ├── lib/ │ ├── network-stack.ts -- VPC, subnets, security groups │ ├── data-stack.ts -- RDS (PostGIS), ElastiCache, S3 │ ├── compute-stack.ts -- EC2, ALB, Amplify, Lambda │ ├── streaming-stack.ts -- Kinesis, Lambda trigger │ └── monitoring-stack.ts -- CloudWatch dashboard + alarms └── package.json

## 6.4  Lambda — Kinesis Ping Processor

This Lambda fires on every batch of GPS pings from the driver PWA. It tags each ping with a zone_id and writes to RDS.

# lambda/ping_processor.py import json, psycopg2, os from shapely.geometry import Point def handler(event, context): conn = psycopg2.connect(os.environ["DB_URL"]) cur = conn.cursor() for record in event["Records"]: data = json.loads(record["kinesis"]["data"]) lat, lng = data["lat"], data["lng"] # Find zone containing this point cur.execute(""" SELECT zone_id FROM zones WHERE ST_Contains(geometry, ST_SetSRID(ST_MakePoint(%s, %s), 4326)) LIMIT 1 """, (lng, lat)) row = cur.fetchone() zone_id = row[0] if row else None cur.execute(""" INSERT INTO mobility_pings (session_id, location, speed_kmh, recorded_at, zone_id) VALUES (%s, ST_SetSRID(ST_MakePoint(%s,%s),4326), %s, %s, %s) """, (data["session_id"], lng, lat, data.get("speed_kmh"), data["recorded_at"], zone_id)) conn.commit() cur.close() conn.close()

## 6.5  CloudWatch Dashboard — Demo Visibility

Semilore sets this up by 4 PM. It proves the platform is real infrastructure, not a local demo. Show this dashboard during the presentation.

- Widget 1 — API Request Rate (requests/sec to EC2 ALB)

- Widget 2 — API Error Rate (4xx + 5xx percentage)

- Widget 3 — Kinesis Records Processed/sec

- Widget 4 — RDS Database Connections

- Widget 5 — Lambda Invocations + Duration (P95)

- Widget 6 — EC2 CPU Utilisation

Dashboard URL should be bookmarked and ready to screenshare during the demo.

# 7. Integration Checkpoints

## Checkpoint 1  —  1:00 PM

Goal Koded's map is consuming Taofeek's live endpoints (not stubs). Zones render with real demand scores from Fluxx's data. Contract mismatches get fixed right now.

| Check | Owner | Pass Condition |
| --- | --- | --- |
| GET /zones/ returns real data | Taofeek | JSON matches ZoneFeature shape exactly |
| Map renders zone choropleth from live API | Koded | Colours correct by tier, no console errors |
| Demand scores use Fluxx's real feature data | Fluxx → Taofeek | Lekki scores >70, rural zones score <40 |
| EC2 + RDS live on AWS | Semilore | curl https://api.evhacks.ng/api/v1/zones/ returns 200 |

## Checkpoint 2  —  4:00 PM

Goal Full happy path is clickable end to end. Map → zone click → ROI → AI brief → export. If any link is broken, ALL four people stop and fix it together.

| Check | Owner | Pass Condition |
| --- | --- | --- |
| Zone click opens ZonePanel with real data | Koded + Taofeek | Zone name, score, tier all correct |
| ROI form submits and returns ScenarioTable | Koded + Taofeek | Three scenarios populated with numbers |
| Generate Brief calls LLM and returns AIBriefResult | Fluxx + Taofeek | Brief renders in modal, no placeholder text |
| Export button produces downloadable brief | Koded | PDF or print view opens correctly |
| Mobility heatmap toggle works | Koded + Taofeek | Ping density layer visible on map |

## Checkpoint 3  —  6:30 PM  (FEATURE FREEZE)

Goal Demo path is bulletproof. Feature freeze begins. D starts recording.

| Check | Owner | Pass Condition |
| --- | --- | --- |
| Full demo path runs 3x without error | Koded (D = Koded) | Zero console errors on the five clicks |
| CloudWatch dashboard live | Semilore | All 6 widgets showing real data |
| AI brief generates in < 8 seconds | Fluxx | Acceptable UX for live demo |
| ROI compare view works (2 zones side by side) | Koded + Taofeek | Side-by-side table renders cleanly |

# 8. Three-Minute Demo Script

Koded's screen. Koded speaks (or designated presenter). This is scripted. Practice it.

| Time | Screen Action | What You Say |
| --- | --- | --- |
| 0:00 – 0:25 | Map loads. Sparse station pins. Mostly grey zones. | "Nigeria has 20,000 electric vehicles and fewer than 50 mapped charging stations. Investors want to build infrastructure but they're flying blind. This is EV Hacks." |
| 0:25 – 0:50 | Click mobility toggle. Heatmap layer fades in — Lagos lights up. | "Every red cluster is where EV drivers actually travel. This is 90 days of mobility data, aggregated in real time. Nobody has ever seen this data before." |
| 0:50 – 1:15 | Click Lekki hot zone. ZonePanel slides in. Point to demand score 87.4. | "Lekki Phase 1. Demand score 87 out of 100. High EV traffic, low existing infrastructure. This is a gap. Our platform finds hundreds of these gaps across Nigeria." |
| 1:15 – 1:55 | Click Calculate ROI. Fill form: DC Fast, 4 ports, ₦12M capex, ₦450K opex. Hit calculate. | "Let's see what a station here actually earns. DC fast charger, 4 ports, ₦12 million capital investment." [pause for calculation] "₦1 million net per month in the base case. 11-month payback. 106% ROI in year one." |
| 1:55 – 2:30 | Click Generate Brief. Watch brief appear. Point to headline + recommendation. | "Now we turn that data into something an investor can take to their board. Our AI generates a full investment brief in seconds." [read the recommendation aloud] |
| 2:30 – 2:50 | Click Export. Brief downloads / print view opens. Then flip to CloudWatch dashboard. | "One click — exportable PDF brief. And behind all of this is a fully cloud-native AWS architecture — you're looking at live infrastructure metrics right now." |
| 2:50 – 3:00 | Back to the map. Zoom out slightly. | "Data collection. Visibility. Intelligence. Nigeria's first EV infrastructure layer — built in 12 hours. Thank you." |

# 9. Content Strategy — Build in Public

The Setup The team is on a Zoom call all day. Camera on. Screen shares happening. This is your content. Minimal editing = post raw clips, screen recordings, and team selfies. One person posts per hour — rotate.

## 9.1  Hourly Post Schedule

| Time | Format | Content | Platform | Who Posts |
| --- | --- | --- | --- | --- |
| 9:00 AM | Photo + text | Team on Zoom, laptops open. "We're in. 12 hours. Building Nigeria's EV intelligence layer. #OneWithAI #EVHacks" | All | Koded |
| 10:00 AM | Text thread | "Why we fused 3 problem statements into 1. The chain: no data → no visibility → no planning → no infrastructure. Thread 🧵" | Twitter/X + LinkedIn | Fluxx |
| 11:00 AM | Screenshot | API contract doc / Django admin screenshot. "The backbone is up. @Taofeek just shipped the first endpoint. #BuildInPublic" | Twitter/X + Instagram Stories | Taofeek |
| 12:00 PM | Screen record (30s) | Lagos map loading with zone colours. "IT'S RENDERING. Demand heat map is alive 🟢" Raw, no edit. | Twitter/X + Instagram Reels | Koded |
| 1:00 PM | Zoom screenshot | All four on Zoom at checkpoint. "Checkpoint 1. Everything is wired. We're ahead. #OneWithAI" | All | Semilore |
| 2:00 PM | Carousel (3 slides) | "How our demand score works: 5 signals, one number that tells investors where to build." Simple graphic slides. | Instagram + LinkedIn | Fluxx |
| 3:00 PM | Screen record (45s) | ROI form + scenario table appearing. "You put in ₦12M. It tells you when you get it back. ROI engine is live." | Twitter/X + Instagram Reels | Koded |
| 4:00 PM | Photo + text | Checkpoint 2 — all passing. "The full demo path works end to end. Zone → ROI → AI Brief → Export. 5 hours left. 💪" | All | Koded |
| 5:00 PM | Video (60s) | First rough demo walkthrough. Raw screen record with voiceover. Upload to YouTube. Share link everywhere. | YouTube + LinkedIn + Twitter | Koded |
| 6:00 PM | Text + screenshot | "Here's what AWS CloudWatch looks like when your hackathon project is real infrastructure." CloudWatch dashboard screenshot. | LinkedIn + Twitter | Semilore |
| 7:00 PM | Behind the scenes | "1 hour 30 left. Feature freeze in effect. Rehearsing the demo. Send energy 🙏" Zoom screenshot or short clip. | Instagram Stories + Twitter | Any |
| 8:00 PM | Video (3 min) | FINAL polished demo. Upload to YouTube immediately. Share everywhere. This is the main deliverable. | YouTube + All platforms | Koded |
| 9:00 PM | Submission thread | "Submitted. Here's what 4 people built in 12 hours for Nigeria's EV future. 🧵 [full recap thread with screenshots + demo link]" | All | Koded |

## 9.2  Tags & Handles (Always Include)

- #OneWithAI  #EVHacks  #BuildInPublic  #Nigeria  #AWS  #EVInfrastructure  #TechInAfrica  #AWSCloud

- Tag: @OneWithAI (hackathon) — find their handle and confirm before the event

- Tag: @AWSCloud  @AWSAfrica

- Tag: @TechpointAfrica  @Techcabal  @Disrupt_Africa when posting milestone content

## 9.3  YouTube — Two Videos

| Video | Time to Upload | Title | Length |
| --- | --- | --- | --- |
| Rough demo (first take) | 5:00 PM | "Building Nigeria's EV Intelligence Layer — Hour 8 Update ¦ One with AI Hackathon" | 60–90 seconds |
| Final polished demo | 8:00 PM | "We Built Nigeria's EV Infrastructure Platform in 12 Hours ¦ EV Hacks ¦ One with AI" | 3 minutes |

Description should include: problem context, tech stack (AWS, Django, React, Mapbox, GPT-4o), team names, GitHub link, and timestamps.

## 9.4  Content Non-Negotiables

- Never stop the build to make content. Content is a 5-minute screenshot or screen record — then back to building.

- Zoom stays on. If something cool happens, someone clips it.

- Koded is the primary poster — others contribute raw material (screenshots, clips) via the group chat.

- Post templates are pre-written (see EV Hacks PRD doc) — copy, paste, post. No creative writing during the build.

# 10. Feature List — Priority

| Feature | Owner | Priority | Cut if time short? |
| --- | --- | --- | --- |
| Zone demand heat map (choropleth) | Koded + Taofeek + Fluxx | MUST HAVE | No — this IS the demo |
| Zone click → side panel with stats | Koded + Taofeek | MUST HAVE | No |
| ROI scenario calculator (3 scenarios) | Koded + Taofeek | MUST HAVE | No |
| AI investor brief generation | Fluxx + Taofeek | MUST HAVE | No |
| Export brief (PDF/print) | Koded | MUST HAVE | No |
| Mobility heatmap toggle | Koded + Taofeek | MUST HAVE | No — core data story |
| Station pins on map (status colours) | Koded + Taofeek | MUST HAVE | No |
| CloudWatch dashboard (for demo) | Semilore | MUST HAVE | No — proves real infra |
| ROI compare view (2+ zones side by side) | Koded + Taofeek | SHOULD HAVE | Yes if behind schedule |
| Station status reporting (crowdsource) | Koded + Taofeek | SHOULD HAVE | Yes if behind schedule |
| Driver PWA (nearby station finder) | Koded | NICE TO HAVE | Yes — build last |
| Zone filtering (filter by tier) | Koded | NICE TO HAVE | Yes |
| Ranked site recommendations list | Koded + Taofeek | NICE TO HAVE | Yes |
| Cognito auth (investor login) | Semilore | NICE TO HAVE | Yes — skip for hackathon |

# 11. Repository Structure

evhacks/ ├── backend/ # Taofeek │ ├── evhacks/ # Django project │ │ ├── settings.py │ │ ├── urls.py │ │ └── wsgi.py │ ├── zones/ # Zones app │ │ ├── models.py # Zone, Station │ │ ├── views.py # All API views │ │ ├── serializers.py │ │ └── urls.py │ ├── roi/ # ROI engine app │ │ ├── calculator.py # Pure function — the math │ │ ├── views.py │ │ └── urls.py │ ├── mobility/ # Mobility pings app │ ├── brief/ # AI brief proxy app │ ├── requirements.txt │ └── Dockerfile │ ├── frontend/ # Koded │ ├── src/ │ │ ├── components/ │ │ │ ├── Map/ # MapContainer, DemandHeatLayer, StationPins │ │ │ ├── ZonePanel/ # ZonePanel, ZoneStats │ │ │ ├── ROI/ # ROIForm, ScenarioTable, CompareView │ │ │ └── Brief/ # BriefModal, ExportButton │ │ ├── services/ # API calls (api.js) │ │ ├── stubs/ # Stub data for Hour 1 │ │ ├── App.jsx │ │ └── main.jsx │ ├── package.json │ └── vite.config.js │ ├── ai/ # Fluxx │ ├── pipeline/ │ │ ├── fetch_zones.py # OSM/GADM zone polygon download │ │ ├── fetch_population.py │ │ ├── fetch_pois.py # OSM Overpass │ │ ├── score_zones.py # Demand score computation │ │ └── generate_synthetic.py # 500-agent mobility data │ ├── brief/ │ │ ├── service.py # FastAPI/Django endpoint │ │ ├── prompt.py # System + user prompt templates │ │ └── parser.py # LLM response parsing + fallback │ └── requirements.txt │ ├── infra/ # Semilore (AWS CDK) │ ├── bin/app.ts │ ├── lib/ │ │ ├── network-stack.ts │ │ ├── data-stack.ts │ │ ├── compute-stack.ts │ │ ├── streaming-stack.ts │ │ └── monitoring-stack.ts │ └── package.json │ └── README.md

# 12. Success Metrics

How the judges and eventually the real market measure whether EV Hacks is working.

## Hackathon Day Metrics (In-Room)

| Metric | Target |
| --- | --- |
| Demo path runs cleanly (0 errors, 0 loading failures) | 3 successful dry runs before 8 PM |
| CloudWatch dashboard live with real data | 6 widgets, all showing activity |
| AI brief generation time | < 8 seconds end to end |
| ROI calculation response time | < 500ms (cached) / < 2s (fresh) |
| Zones loaded on map | 20+ Lagos zones with real demand scores |
| Social posts published on schedule | 13 posts across 12 hours |
| Demo video uploaded to YouTube | Before 8:30 PM |

## Post-Launch Product Metrics (3 Months)

| Metric | Target | Why |
| --- | --- | --- |
| Zones scored nationally | 200+ across Lagos, Abuja, PH | Coverage credibility |
| ROI scenarios generated by investors | 100+ per month | Core utility signal |
| Investor briefs exported | 20+ per month | Decision-support signal |
| Operators onboarded (station data) | 5+ in 60 days | Supply-side data quality |
| Stations mapped on platform | 50+ nationally | Minimum viable visibility |
| Demand model accuracy (MAPE) | < 15% | ML quality benchmark |
| API uptime | > 99.5% | Platform reliability |
| Stations deployed using platform data | 2+ in 6 months | Ultimate proof of value |